# TENDER OFFER — TP-004 ARCHITECTURAL FINISHES & DATA HALL CONTAINMENT

From: Interia Rakentajat Oy

Our reference: IR-8830

To: NordBuild Oy

Project: Polaris DC-1 — Aviapolis Data Campus, Phase 1, Vantaa

Date: 19 March 2026

Validity: 90 days

Synthetic demonstration data. All parties and values are fictional.

____________________________________________________________

## 1. OFFER

We are pleased to offer for the above package on the basis of the documents issued with your enquiry.

| Item | Value |
| --- | --- |
| Tender sum (excluding VAT) | EUR 4,666,200 |
| Currency | EUR |
| Programme, instruction to completion | 24 weeks |
| Validity | 90 days from the date of this offer |
| Form of subcontract | YSE 1998, subject to section 4 below |

## 2. INCLUSIONS

Anti-static sealed screed to data hall floors

Cold-aisle containment framework and blanking (racks and containment doors are supplied by the Tenant)

Internal partitions, linings and fire-rated boarding

Admin/NOC block fit-out

Plant room finishes, signage and hall labelling

## 3. EXCLUSIONS

None. Our tender sum covers the full scope of the enquiry.

## 4. QUALIFICATIONS

Includes containment framework and blanking per ER 1.3

Anti-static screed by specialist applicator, 10-year warranty

## 5. EXCEPTIONS TO THE FLOW-DOWN TERMS

| Item | Our position | Note |
| --- | --- | --- |
| Payment | 30 days | Acceptable |
| Defects period | 24 months | Back-to-back |

## 6. PROGRAMME AND LEAD TIMES

We require 24 weeks from instruction to completion of our works, sequenced to suit your sectional completion dates.

Long-lead items are stated in our qualifications above where relevant.

## 7. SIGNATURE

For and on behalf of Interia Rakentajat Oy

Signed: ..............................  Date: 19 March 2026