# TENDER OFFER — TP-008 EXTERNAL WORKS, SECURITY & FIBRE ENTRY

From: Infra Yhtiöt Oy

Our reference: IY-4457

To: NordBuild Oy

Project: Polaris DC-1 — Aviapolis Data Campus, Phase 1, Vantaa

Date: 19 March 2026

Validity: 90 days

Synthetic demonstration data. All parties and values are fictional.

____________________________________________________________

## 1. OFFER

We are pleased to offer for the above package on the basis of the documents issued with your enquiry.

| Item | Value |
| --- | --- |
| Tender sum (excluding VAT) | EUR 3,714,480 |
| Currency | EUR |
| Programme, instruction to completion | 28 weeks |
| Validity | 90 days from the date of this offer |
| Form of subcontract | YSE 1998, subject to section 4 below |

## 2. INCLUSIONS

Roads, hardstanding and service yard

Perimeter fencing, detection and ANPR vehicle gates

Gatehouse fit-out and weighbridge

Stormwater attenuation, oil separators and discharge control

Foul, water and utility connections

Two diverse fibre entry routes and ducts

External lighting, landscaping and tree replacement

## 3. EXCLUSIONS

None. Our tender sum covers the full scope of the enquiry.

## 4. QUALIFICATIONS

Includes landscaping, tree replacement and the two diverse fibre routes with separate duct corridors

## 5. EXCEPTIONS TO THE FLOW-DOWN TERMS

| Item | Our position | Note |
| --- | --- | --- |
| Payment | 30 days | Acceptable |
| Delay damages | Accepted back-to-back | Acceptable |

## 6. PROGRAMME AND LEAD TIMES

We require 28 weeks from instruction to completion of our works, sequenced to suit your sectional completion dates.

Long-lead items are stated in our qualifications above where relevant.

## 7. SIGNATURE

For and on behalf of Infra Yhtiöt Oy

Signed: ..............................  Date: 19 March 2026