# Draft bid structure — Espoo Säterinpuistontie (Hilma notice 2026-057797)

Prepared: 7 October 2026 · for the managing director, Kymenlaakso groundworks & municipal-engineering subcontractor

# Critical status of this document

The buyer's procurement documents — which set the required content and order of the tender — were not retrieved in this run (the buyer's Cloudia/Tarjouspalvelu portal requires registration before it will display them; the notice itself states document access is not restricted, but the portal asks for a log-in).

Therefore:

---

- The section order below is an ASSUMPTION, built on the standard shape of a Finnish national-procedure works tender. It is a planning skeleton, not the buyer's requirement.

- The moment the tarjouspyyntö is downloaded, re-order and re-title this structure to match the buyer's own list, and delete any section the buyer does not ask for. The buyer's index always governs.

- Every "missing input" line names the exact company fact that is absent. Nothing has been invented to fill a gap.

# 1. Assumed tender section order (ASSUMPTION — re-baseline against the tarjouspyyntö)

---

| # | Section | Why it is there |
| --- | --- | --- |
| 1 | Tarjouskirje (cover letter) | Identifies the tenderer, confirms the offer and its validity |
| 2 | Hintalomake / hintataulukko (price schedule, completed) | The priced offer |
| 3 | Tarjoajan soveltuvuus: reliability evidence and the buyer's suitability questionnaire | Proves eligibility and reliability |
| 4 | Referenssit (relevant experience) | Proves technical capability |
| 5 | Organisaatio ja henkilöstö (organisation and key personnel) | Proves resourcing |
| 6 | Kalusto (plant and equipment, incl. machine control) | Proves the means to execute |
| 7 | Tekninen toteutus ja menetelmät (technical solution) | Proves the method |
| 8 | Aikataulu (programme) | Proves deliverability within the contract period |
| 9 | Laatu- ja ympäristösuunnitelma (quality and environment) | Meets the notice's quality, low-carbon and circular-economy flags |
| 10 | Työturvallisuus (HSE plan and safety) | Meets justWorkingConditions and the FI safety regime |
| 11 | Liikenteenohjaus (temporary traffic management) | The scope works "partly among live public traffic" |
| 12 | Rautatiealueen rajapinta (railway interface) | The street underpasses the Helsinki–Turku railway |
| 13 | Hankinnat ja alihankkijat (procurement and subcontractors) | Reliability of the chain |
| 14 | Vakuudet ja vakuutukset (securities and insurance) | Contractual protection |
| 15 | Taloudellinen selvitys (financial standing) | Financial capacity |
| 16 | Poikkeamat ja lisätiedot (deviations and clarifications) | Where the firm records anything it cannot meet |
| 17 | Liitteet (appendices) | Certificates, drawings, datasheets |

# 2. Section content — what goes in, what we must decide, what is missing

# — 1. Tarjouskirje (cover letter)

- Goes in: the firm's identification (name, business ID, address), the tender reference (notice 2026-057797 / competition QQ/26/037638/000), a clear statement that the firm offers to perform the works in accordance with the buyer's documents, the tender validity of 2 months required by the notice, and a signature by an authorised signatory.

- Decide: who signs, in what capacity, and whether a power of attorney is needed.

- Missing input: the name and title of the authorised signatory, and the firm's exact registered name and business ID.

# — 2. Hintalomake / hintataulukko (price schedule)

- Goes in: the buyer's own price schedule, completed in full, with no cells left blank and no unilateral qualifications. Price in euros, in the format the buyer issues.

- Decide: the markup and the firm's rate build-up; whether any item will be priced at zero risk (it should not be — an unpriced item is a hazard, not a saving); whether to enter a fixed lump sum or a schedule of rates, per the buyer's instruction.

- Missing input: the bill of quantities itself (row 2 of the document checklist). There is no quantity list in the notice. No price may be finalised before it is read — any figure produced earlier has to be labelled PROVISIONAL / ranking-only.

- Note: the schedule's structure is unknown. This section cannot be drafted until the buyer's file is downloaded.

# — 3. Tarjoajan soveltuvuus: reliability evidence and the buyer's suitability questionnaire

- Goes in: the buyer's own suitability/supplier questionnaire (corrected 7.10.2026: the ESPD is an EU single-market instrument and is not used in a purely national Finnish procedure, so the form the buyer actually requires is not stated in the notice) plus the standard extracts and certificates: trade register; tax certificate; employer and pension certificate; accident and liability insurance; a statement of turnover and financial ratios.

- Decide: whether the firm meets any turnover or ratio threshold; whether any group or parent support is needed.

- Missing input: none of these documents is available in the project this run. All must be collected from the accountant, the insurer and the tax administration. The firm's turnover for the last three financial years, its financial ratios, and its insurance cover levels are all unknown to this brief.

# — 4. Referenssit

- Goes in: a reference list of comparable works — most usefully street construction and water/sewer network works for a municipality or a main contractor — with the client, contract value, period, content and a contactable referee.

- Decide: which references to lead with, and how to present subcontract references (as a subcontractor the firm's references will be as a named subcontractor, not as prime — that is legitimate and should be stated plainly).

- Missing input: the firm's project reference list — names, clients, values, years, and referee contacts. Nothing is on file.

# — 5. Organisaatio ja henkilöstö

- Goes in: a short organisation chart, the named site manager and supervisor, and CVs (or competence summaries) for the key roles, with the certificates that support them.

- Decide: who the named site manager and pipework lead would be, and whether that person can be released for the contract period; whether a reinforcement hire is needed.

- Missing input: the firm's organisation chart, the names and CVs of key personnel, and their certificates (occupational-safety card, pipework competence, hot work, first aid).

# — 6. Kalusto (plant and equipment)

- Goes in: the plant list the firm will commit — excavators, transport, pipe-laying equipment — with, specifically, its machine-control capability, because the notice names "koneohjaus" (machine control) and Infrakit as contract requirements.

- Decide: whether the fleet is machine-control-equipped today; if not, whether to retrofit or hire, and at what cost; how many units can be committed without starving other contracts.

- Missing input: the firm's plant register, the number and type of owned units, whether they carry machine-control systems, and the hired-plant framework. Unknown.

# — 7. Tekninen toteutus ja menetelmät

- Goes in: the method statement for each work element — mass excavation, street structure layers, water and sewer pipework and manholes, cable trenches, foundations, park-area works — together with the special measures for working in a railway area, partly among live traffic.

- Decide: the sequence and phases; the method for the railway underpass and how it interfaces with whoever holds that work; the natural-stone paving and its emission evidence.

- Missing input: the design drawings, structure types and quantities (in the buyer's documents), and the railway-interface split — whether the underpass is inside this contract is not stated in the notice and must be asked of the buyer.

# — 8. Aikataulu (programme)

- Goes in: a programme against the contract period, with the milestone logic, seasonal constraints (winter earthworks), and the phasing for works among live traffic.

- Decide: the contract period itself is unknown — the notice states no duration and no commencement, so the programme cannot be time-based until the documents are read; the approach must then be the firm's proposed sequence and duration.

- Missing input: the contract period and commencement date; the firm's productivity rates (output per crew per day) for the relevant work types.

# — 9. Laatu- ja ympäristösuunnitelma

- Goes in: the quality plan (inspection and testing regime, tolerances, documentation), and the environmental plan covering the notice's flags — low carbon, circular economy, energy efficiency, and the emission values of natural-stone materials.

- Decide: the measuring and reporting approach for the emission values and the low-carbon/circular commitments; whether the firm can evidence them at all today.

- Missing input: the firm's quality-system documentation (if certified), its environmental policy or certificate, and its material-supplier emission data. None is on file.

# — 10. Työturvallisuus (HSE)

- Goes in: the site safety plan, risk assessment and safety organisation, with the firm's occupational-accident statistics and its TR-mittaus (weekly safety index) practice — the FI regime is työturvallisuuslaki 738/2002 and Vna 205/2009, and the buyer's notice has flagged compliance with working conditions as a mandatory obligation.

- Decide: the safety organisation for this site, and the reporting commitment including the subcontract chain.

- Missing input: the firm's TR-mittaus history, accident frequency figures, its safety-management documentation, and confirmation that the occupational health-service arrangement is current.

# — 11. Liikenteenohjaus

- Goes in: the temporary traffic-management plan for works in street areas among live traffic — signage, lane arrangements, pedestrian and cycle diversions, and the interface with the street authority.

- Decide: whether the firm does this in-house or through a traffic-management subcontractor, and who holds the needed competence.

- Missing input: the firm's traffic-management competence and any parallel contractor, and the firm's licences or approvals for temporary traffic arrangements.

# — 12. Rautatiealueen rajapinta

- Goes in: the firm's understanding of the railway interface, the approvals and possessions needed, the safety obligations in a railway area, and how the works co-ordinate with the railway operator and any main contractor.

- Decide: whether the firm can take this interface at all, or whether it must be carved out as a clarification — this is a bid-shaping decision, not a drafting detail.

- Missing input: the railway-interface scope split (ask the buyer), and any railway safety competence the firm holds (e.g. safety training for railway areas).

# — 13. Hankinnat ja alihankkijat

- Goes in: the list of intended subcontractors and material suppliers with their reliability evidence, and the split between self-performed and subcontracted work.

- Decide: what to self-perform (pipework, excavation, structures) and what to buy in; whether the use of a subcontractor is permitted at all — the notice does not say.

- Missing input: the firm's supplier and subcontractor framework (names, agreements), and its decision on self-performance versus buy-in.

# — 14. Vakuudet ja vakuutukset

- Goes in: the insurance certificates and the plan for the contract securities — performance bond and warranty security.

- Decide: whether the bank or insurer will issue the performance bond and at what cost, and how much of the contract value must be tied up.

- Missing input: the firm's insurance cover levels, its bank's readiness to issue a bond, and — critically — the security percentages, which are not stated in the notice and must be read from the contract terms.

# — 15. Taloudellinen selvitys

- Goes in: financial statements, turnover history, and any statement of ratios, in the form the buyer requires.

- Decide: disclosure level, and whether a support letter is needed if any threshold is tight.

- Missing input: the firm's last three years' financial statements and turnover, its equity and ratios, and any turnover threshold the buyer sets.

# — 16. Poikkeamat ja lisätiedot

- Goes in: a clear statement of any deviation from the buyer's documents and any clarification the firm relies on.

- Decide: whether the firm takes any qualification at all — as a rule, qualifications in a public tender are risky and should be avoided where possible, and instead raised as a question before the deadline.

- Missing input: none — this section is a decision, not a document.

# — 17. Liitteet

---

- Goes in: certificates, datasheets, drawing mark-ups, the environmental and emission-data appendices, and anything the buyer's document list requires.

- Decide: the final appendix list, once the buyer's list is known.

- Missing input: the buyer's own document list (checklist row 2).

# 3. Everything the firm must supply that is missing

This is the same list that closes the document checklist. Not one of these facts is on file for this firm — the run started with no company documents at all.

1. Registered company name, business ID, address, and the authorised signatory and their title. 2. Trade-register extract. 3. Tax certificate (verotodistus). 4. Employer-register and pension certificate (työnantajarekisteriote, TyEL). 5. Accident-insurance certificate. 6. Liability-insurance certificate, and the cover levels. 7. Last three years' financial statements, turnover and key ratios. 8. Reference list of comparable street and water/sewer works, with referees. 9. Organisation chart. 10. Names, roles and CVs of key personnel (site manager, supervisor, pipework lead). 11. Personnel competence certificates. 12. Plant register with machine-control capability stated. 13. Productivity rates for the firm's main work types. 14. HSE documentation: safety-management system, TR-mittaus history, accident statistics, occupational health-service arrangement. 15. Quality and environmental policy, and any certificate. 16. Material suppliers' emission data for natural-stone materials. 17. Insurance and bond capacity: what the bank and insurer will issue and at what cost. 18. The firm's operating radius and its decision on how far it will work from base — this is the pivot on which the Espoo-versus-Kymenlaakso question turns. 19. Subcontractor and supplier framework. 20. Any railway-area safety competence held.

---

# 4. Decisions this bid needs from the firm

---

| Decision | Why it is needed | When |
| --- | --- | --- |
| Register on the buyer's portal and download the documents | Nothing in this structure can be confirmed without them | Immediately — this is the gating action |
| Operating radius: will the firm work 150 km from base? | Decides whether Espoo is pursued at all, or whether effort goes to the regional market dialogue instead | Before any estimating |
| Prime or subcontractor | If the contract is ~13 M€-scale, the realistic position is a groundworks subcontractor to the main contractor | As soon as the value is known |
| Machine-control capability | Named in the scope (koneohjaus, Infrakit); a bid-stopper if absent | Resolve before bidding |
| Which questions to put to the buyer | The question deadline is 19.10.2026 12:00 — no answers after it | By 19.10.2026 |
| Railway-interface position | Determines risk and price, and possibly whether to bid at all | With the questions |
| Price basis | One basis only; any figure built before the bill of quantities is read stays PROVISIONAL / ranking-only | At pricing |

# 5. One structural point worth raising with the buyer

The notice names Infrakit, information models and machine control as contract requirements, and a 2-month tender validity, but states no contract duration, no estimated value, no award criteria and no suitability requirements — all of which live only in the procurement documents. That is normal for a national notice, but it means the firm cannot judge before registering whether this contract is even in its band. Registering on the portal is therefore the whole of the next step, and the questions in the tender brief should be asked as soon as the documents are read.